TECHNICAL FINDINGS AND ONE-WEEK DELIVERY DECISION

Smart Sleep Alarm: model readiness, delivery plan, and microphone feasibility

Prepared: 2026-09-06

Scope: Course prototype; Galaxy Watch4/Wear OS phone companion

Decision horizon: One week

Recommended decision: Complete one corrected, reproducible causal CNN-GRU experiment and a thin, safe on-device demonstration. Do not add microphone-based sleep staging this week. Preserve the exact-time phone fallback alarm as the only guaranteed wake mechanism.

# 1. Executive assessment

The project already has strong foundations: watch capture, ordered transfer, local persistence, causal feature extraction, alarm logic, BIDSleep preparation artifacts, and deep-learning candidate code. The current risk is not a shortage of model ideas. It is an invalid training-to-deployment contract and incomplete reproducibility.

A deep-learning model remains a valid course deliverable even if its measured result is worse than logistic regression. The academic requirement is credible training, subject-held-out evaluation, reproducible export, truthful limitations, and an end-to-end inference demonstration. It should not be presented as a clinically reliable sleep-stage detector.

# 2. Confirmed blockers

| Priority | Finding | Impact | Required action |
| --- | --- | --- | --- |
| P0 | Zero-crossing-rate feature is constant because Python multiplies index-aligned Pandas slices instead of adjacent values. | All current derived artifacts and metrics are stale; Kotlin and Python disagree. | Fix the extractor, add a regression test, regenerate epochs, and retrain. |
| P0 | Training uses train-set StandardScaler on raw features while Android applies causal per-user median/IQR normalization. | The phone sends a different tensor from the one evaluated in Python. | Freeze a single shared input contract and prove Python/Kotlin parity on fixtures. |
| P0 | BIDSleep supplies no IBI. IBI model features are zero in training, while Android uses real IBI and also requires IBI coverage. | A trained model will see unseen nonzero values and may not run on otherwise valid data. | For this deadline, zero IBI slots consistently or remove them; gate on motion plus HR. |
| P0 | No ONNX model, metadata, or Android inference wrapper is currently present. | The app has the runtime dependency but cannot run a model. | Export a verified ONNX asset with scaler/feature metadata and add a thin wrapper. |
| P1 | The default Python environment lacks torch and onnx; Gradle fails because Java/JAVA_HOME is unavailable. | Tests and builds cannot currently establish release readiness. | Restore the pinned Python environment and JDK 17 before any implementation work. |
| P1 | The model card says no model/data run exists, but local ignored artifacts contain experiments. | The submission record is internally inconsistent and not reproducible for an examiner. | Regenerate final outputs and update the card from those outputs only. |

# 3. What the current results actually show

| Experiment | Held-out result | Interpretation |
| --- | --- | --- |
| Engineered logistic baseline | F1 0.552; ROC-AUC 0.573 | Weak but above a simple random ranking baseline. |
| CNN-GRU, engineered 10 x 12 | F1 0.475; ROC-AUC 0.527 | Current deep candidate discriminates poorly. |
| CNN-LSTM, engineered 10 x 12 | F1 0.515; ROC-AUC 0.525 | Also weak; do not spend time on a broad architecture search. |
| Causal time logistic | F1 0.641; ROC-AUC 0.607; precision 0.490 | The best observed result is modest and produces many false light predictions. |
| Raw CNN-GRU diagnostic | F1 0.623; ROC-AUC 0.515; recall 0.999 | Nearly equivalent to predicting light for almost every epoch; not evidence of learning. |
| Conservative alarm policy | Validation precision 0.738; test precision 0.486 | A high validation threshold did not generalize; it must not be presented as confidence. |

Interpretation: F1 alone is misleading with this class balance. Final reporting must include ROC-AUC, PR-AUC, precision, recall, F1, balanced accuracy, confusion matrices, dummy baselines, model size, latency, and subject-level results.

# 4. Recommended technical path

## 4.1 Freeze a deployable feature contract

Keep a compact, causal CNN-GRU with ten 30-second feature epochs. No future samples, bidirectional recurrence, or test-set selection.

Use only features that both BIDSleep and the Samsung flow can represent consistently: motion statistics, heart-rate statistics, and coverage indicators.

Treat off-body state as a hard safety gate rather than a learned predictor. Retain or zero IBI consistently; do not train on missing IBI then expose real IBI values at runtime.

Bundle fixed train-set scaler means/scales and feature order in model metadata. The Android tensor must be byte-for-byte reproducible from a Python fixture.

## 4.2 Bounded training experiment

Rebuild the existing subject-disjoint split after fixing features. Do not search for another dataset this week.

Compare always-light, logistic regression, and one CNN-GRU at two small capacities (16 and 32 hidden units) across three fixed seeds. Cap at six DL runs.

Use seeded shuffled mini-batches, validation early stopping, and validation-only checkpoint/threshold selection. Evaluate the held-out test set after selection is frozen.

If the corrected CNN-GRU remains close to chance, report it as the required deep-learning experiment. Do not manufacture a success claim.

## 4.3 Safe app behaviour

Run the selected ONNX model on the phone only after ten valid causal epochs are buffered.

Early wake requires an inside-window time check, valid sensor coverage, model availability, and conservative consecutive-prediction logic.

Every invalid, missing, failed, disconnected, or low-confidence condition returns WAIT; at target time, the exact-time phone alarm must fire independently.

# 5. One-week delivery plan

| Day | Outcome | Non-negotiable evidence |
| --- | --- | --- |
| 1 | Restore environment and freeze feature contract. | Torch/ONNX tests collect; JDK build command starts; Python/Kotlin parity fixture exists. |
| 2 | Regenerate corrected data and train bounded candidates. | Fixed subject split, seed, logs, metrics, and dummy baseline. |
| 3 | Select by validation, test once, export ONNX. | ONNX/PyTorch probability error below 1e-4; metadata is complete. |
| 4 | Implement thin phone inference and deterministic decision path. | Model loads, invalid tensors abstain, fallback remains independent. |
| 5 | Run safety/failure checks. | Missing model, inference crash, no coverage, off-body, reconnect, and duplicate trigger all retain fallback. |
| 6 | Rehearse physical demo and capture evidence. | Watch capture/phone replay, forced inference path, forced fallback path. |
| 7 | Package and present. | Tests/builds, APK/model/metadata/manifests, model card, demo script, limitations. |

# 6. Microphone-based sleep sound: feasibility decision

Decision for this submission: Do not add continuous microphone sleep staging to the one-week critical path. It is technically possible, but it creates a second data modality, a new privacy-sensitive foreground-service path, and an unvalidated data/training mismatch. It is more likely to reduce delivery confidence than increase it.

## 6.1 What microphone audio can and cannot add

Nocturnal sound can contain breathing rhythm, snoring, coughs, environmental noise, and movement-related sounds. Research shows that end-to-end sound-based stage estimation from phone-class microphones is feasible in controlled research settings. However, these signals are indirect, highly sensitive to room acoustics, phone placement, co-sleepers, fans, television, and background noise. They do not create clinical certainty about light sleep.

Audio can plausibly help a wellness-oriented system detect signal quality, disturbance/noise events, or possible snore/breathing patterns. It should not be described as proving light sleep, diagnosing sleep apnea, detecting a co-sleeper, or increasing clinical confidence without a matched audio-plus-PSG training and validation dataset.

## 6.2 Technical and Android constraints

Continuous capture requires explicit RECORD_AUDIO consent and a visible microphone foreground service. Android requires the microphone foreground-service type and related permission; it cannot simply be started later from the background for an overnight session.

Another app, Assistant, an accessibility service, or a phone call can take audio input. The app may receive silence, so the pipeline needs an audio-availability gate and safe abstention.

Battery use, thermal load, device placement, and a persistent privacy indicator/notification are practical overnight concerns.

Raw audio is sensitive personal data. Local-only processing, a clear consent screen, explicit retention/deletion policy, no cloud upload, and no hidden background recording are minimum requirements.

## 6.3 Validity and confidence

| Question | Answer |
| --- | --- |
| Is it technically doable? | Yes, as an Android foreground-service feature using AudioRecord and on-device feature extraction/classification. |
| Will it make the current result trustworthy in one week? | No. There is no matched audio training data or Android placement validation in this project. Adding it now would create an unvalidated modality. |
| Can it increase confidence? | Only after a separately evaluated fusion model shows improvement on held-out, matched audio-plus-watch data. Confidence must be calibrated; more sensors do not automatically mean better predictions. |
| Is it valid to claim light-sleep detection? | Not from the current evidence. Phrase it as exploratory wellness estimation and retain the exact-time fallback. |
| Best immediate use if allowed after submission? | Optional, consented, on-device sound-quality or disturbance detection; do not feed it into the wake decision until validated. |

## 6.4 If microphone work becomes a future extension

Obtain explicit informed consent and make recording opt-in per session. Process locally; do not retain raw audio by default.

Use short non-reversible summaries (for example, sound energy, spectral bands, periodicity, speech/noise detector output) rather than full-night recordings wherever possible.

Acquire a licence-compatible dataset with synchronized overnight audio and PSG labels, matching the intended phone placement as closely as possible.

Evaluate audio-only, watch-only, and late-fusion models on the same subject-held-out split. Report whether fusion improves PR-AUC, calibration, and wake-window outcomes, not just F1.

Keep audio optional and make any missing/silent/contaminated audio a safe abstention, never a substitute for the fallback alarm.

# 7. Alternatives if the CNN-GRU does not improve

| Option | When to use | Claim boundary |
| --- | --- | --- |
| A. Deep model as experimental estimator | Best deadline fallback: evaluate/export the CNN-GRU and demonstrate it with replay/live inputs. | State that it is research output; exact-time alarm remains the reliable function. |
| B. Logistic model as comparison/demo policy | If the course permits a better non-DL deployment benchmark alongside the required DL model. | Do not call it reliable stage detection; disclose its precision limitation. |
| C. Sleep/wake or rest/activity pivot | Only if the course approves a changed target and the data support it. | Rename the product objective; it cannot be presented as light-sleep detection. |
| D. Raw multi-epoch/audio fusion research | After the deadline, with matched datasets and time for validation. | Research extension, not a submission patch. |

# 8. Sources checked for the microphone decision

Android Developers, Sharing audio input (Android audio capture priority and silence behavior): https://developer.android.com/media/platform/sharing-audio-input

Android Developers, Foreground services in Android 11 (camera/microphone foreground-service requirements): https://developer.android.com/about/versions/11/privacy/foreground-services

Android Developers, Foreground service types required (microphone declaration and while-in-use restrictions): https://developer.android.com/about/versions/14/changes/fgs-types-required

Kang et al., End-to-End Sleep Staging Using Nocturnal Sounds from Microphone Chips for Mobile Devices, Nature and Science of Sleep, 2022: https://pmc.ncbi.nlm.nih.gov/articles/PMC9241996/

Teng et al., A Systematic Review of Sensing Technologies for Wearable Sleep Staging, Sensors, 2021: https://pmc.ncbi.nlm.nih.gov/articles/PMC7956647/